## Slide 1: Process

## Slide 2: First Principles
Traits of Successful Projects
  Existence of a strong architectural vision
    well-defined layers of abstraction
    clear separation of concerns between the interface and implementation of each layer
    simple
  Application of a well-managed iterative and incremental development lifecycle
    functionality of the system is developed in a successive series of releases (iterative) of increasing completeness (incremental)

## Slide 3: First Principles
advantages of an iterative/ evolutionary development approach
  Requirements changes are accommodated
  no “big bang” integration effort
  Risks are addressed early
  Tactical changes to the product are possible
  Reuse is facilitated
  Defects can be found earlier and corrected
  Project personnel are employed more effectively
  Team members learn along the way
  The development process can be refined and improved

## Slide 4: Toward a Rational Development Process
agile processes
  Lightweight and sparse, less ceremony
  Reliant on the tacit knowledge of the team members
  Tactically focused rather than strategic
  Iterative and incremental
  Heavily reliant on customer collaboration
  Self-organizing and managing
  Emergent as opposed to predetermined

## Slide 5: Toward a Rational Development Process
plan-driven processes
  More heavyweight, more ceremony
  Reliant on well-documented processes
  Strategically focused rather than tactically focused
  Reliant on a customer contract
  Managed and controlled
  Defined up front and then continually improved

## Slide 6: The Macro Process: The Software Development Lifecycle
RUP lifecycle
Two dimensions, content and time—what is done and when it is done

## Slide 7: The Macro Process Content Dimension— Disciplines

## Slide 8: The Macro Process Time Dimension— Milestones and Phases

## Slide 9: The Macro Process Time Dimension— Iterations

## Slide 10: The Micro Process: The Analysis and Design Process

## Slide 11: The Micro Process: The Analysis and Design Process
two key dimensions—levels of abstraction and content (activities and work products)

## Slide 12: Levels of Abstraction